HireSense

AI-Powered Candidate Evaluation Platform

Solution Document

| Document status | Draft v1.0 |
| --- | --- |
| Date | 22 September 2026 |
| Prepared for | HireSense Client |
| Scope | Solution architecture & delivery plan (pre-implementation) |
| Deployment target | AWS (single-org, single-region, v1) |

# Table of Contents

1.  Purpose & Business Context

2.  Scope

3.  Stakeholders & Roles

4.  Functional Requirements Traceability

5.  Non-Functional Requirements

6.  Solution Architecture Overview

7.  Component Design

8.  Data Model

9.  Primary Application / Process Flow

10.  AWS Deployment Architecture

11.  Technology Stack Summary

12.  Security, Compliance & PII Handling

13.  Phased Delivery Roadmap

14.  Open Questions & Assumptions

15.  Appendix: Glossary

# 1. Purpose & Business Context

HireSense is an AI-powered candidate evaluation application designed to reduce the manual effort of resume screening. It allows recruiters and hiring managers to create or upload Job Descriptions (JDs), bulk-upload candidate resumes against a JD, and have every candidate automatically scored and explained against that JD. The system is built to handle 10-100+ resumes per JD.

The core operating principle that governs every design decision in this document:

“Use AI to reduce resume-screening effort and provide structured, explainable recommendations while keeping the final hiring decision with the human recruiter or hiring manager.”

In practice this means HireSense is a decision-support system, not a decision-making system: the AI never finalizes a candidate's status, and no candidate-facing email is ever sent without an explicit human approval action.

# 2. Scope

## 2.1 In scope — Phase 1 (this document)

JD creation (manual, upload, AI-generate/improve) and management of multiple active JDs.

Bulk candidate resume upload and parsing, associated to a JD.

Configurable, weighted AI evaluation producing an overall score, category scores, and explainable insights per candidate.

Candidate ranking, Top-10 identification, filtering and sorting.

Human-in-the-loop decisioning (Shortlisted / Hold / Rejected) with full decision history.

Re-evaluation / rescoring with version history when JD, criteria, weights, or candidate data changes.

AI-drafted candidate email communication, sent only after explicit human approval.

Role-based access control: Admin, Recruiter/Evaluator, Viewer/Hiring Manager.

Single organization (no multi-tenancy) deployment on AWS.

## 2.2 Explicitly out of scope for Phase 1

Multi-tenant / multi-organization support (single-org for v1; data model leaves room to add an Organization entity later without a rewrite).

SSO / enterprise identity provider integration (email/password auth for v1).

Applicant-facing self-service portal (candidates do not log in; they are only recipients of outbound email).

Interview scheduling, offer management, or downstream HRIS/ATS integrations.

# 3. Stakeholders & Roles

| Role | Can do |
| --- | --- |
| Admin | Manage users and entitlements; configure application-level settings (default evaluation weights, templates). |
| Recruiter / Evaluator | Create JDs; upload candidates; trigger evaluation and rescoring; update candidate status; initiate and send candidate communication. |
| Viewer / Hiring Manager | Read-only: review JDs, candidate evaluations, recommendations, and status. Cannot change status, weights, or send email. |

# 4. Functional Requirements Traceability

Every functional requirement in the Business Requirements Document maps to a named service in this architecture (see Section 7):

| BRD Section | Requirement | Owning Component |
| --- | --- | --- |
| 1 | Create/manage JDs using AI | JD Service |
| 2 (Step 1) | Create/upload/AI-generate JD; multiple active JDs | JD Service |
| 2 (Step 2) | Bulk resume upload; extract info; associate to JD; handle 100+/JD | Resume Ingestion Service |
| 2 (Step 3) | Overall + category scores; configurable weightage | Evaluation Orchestrator |
| 2 (Step 4) | Explainable insights (strengths, gaps, recommendation, ranking rationale) | Evaluation Orchestrator |
| 3 | Rank candidates; Top 10; filter/sort | Ranking & Shortlisting Service |
| 4 | Human sets Shortlisted/Hold/Rejected; decision history | Decision & Audit Service |
| 5 | Rescoring on JD/criteria/weight/data change; version history | Evaluation Orchestrator |
| 6 | AI-drafted email; human-approved send only | Communication Service |
| 7 | RBAC: Admin / Recruiter / Viewer | API Gateway / Auth layer, all services |

# 5. Non-Functional Requirements

| Category | Requirement | Design response |
| --- | --- | --- |
| Scale | 10-100+ resumes per JD | Bulk upload + async job queue (SQS) + horizontally scalable worker service; nothing resume-related runs synchronously in the request path. |
| Explainability | Every score must come with a reason | LLM evaluation calls always return structured insights (strengths, gaps, recommendation) alongside the numeric score — never a bare number. |
| Governance | AI never finalizes a decision | Status transitions are a separate, human-only write path (Decision & Audit Service); no code path lets an evaluation job set candidate status. |
| Auditability | Decision and score history must be retained | CandidateDecision is an append-only log; Evaluation rows are versioned (is_latest flag) rather than overwritten. |
| Control | Email must require explicit human approval | EmailDraft has a draft/sent state machine; the send action is a distinct, logged, human-triggered API call. |
| Configurability | Evaluation weights must be adjustable | EvaluationCriteria is a versioned, editable table per JD, not a hardcoded prompt constant. |
| Security | Resumes contain PII | Resumes stored in a private S3 bucket (SSE encryption), access scoped by JD/role, secrets never in code. |

# 6. Solution Architecture Overview

The system is a modular monolith at the application layer (FastAPI, Python) fronted by a Next.js web client, backed by PostgreSQL for structured data, S3 for resume files, and an SQS-backed job queue for asynchronous AI evaluation work. Services are organized as clean internal modules for v1; the boundaries are drawn so any module can be split into an independent deployable later without a data-model rewrite.

Figure 1 — HireSense logical system architecture.

# 7. Component Design

## 7.1 JD Service

CRUD for Job Descriptions; each JD is an independent evaluation workspace.

AI actions: generate a JD from a title/bullet list, or improve/rewrite an uploaded JD — returns structured requirements (must-have skills, nice-to-have, experience range, responsibilities), not just free text, so it can be diffed and edited.

## 7.2 Resume Ingestion Service

Bulk upload endpoint accepts PDF/DOCX; raw files land in S3; a parse job is enqueued per file — never parsed synchronously in the request.

Text extraction + LLM-based structured extraction (name, contact, skills, experience timeline, education, certifications) stored as a candidate profile.

## 7.3 Evaluation Orchestrator (core AI engine)

Runs as background jobs (SQS-triggered) so 100+ resumes never block the API.

Per-candidate LLM call uses structured output (JSON schema / tool-use), not free text, returning category scores and an insights object (summary, strengths, matching skills, gaps, differentiators, concerns, recommendation).

The final weighted overall score is computed deterministically in application code from category scores × configured weights — the LLM never computes the weighted total, which keeps re-weighting cheap (no LLM re-call needed for a weight-only change).

‘Why ranked above/below’ is generated by comparing category scores/insights between neighboring-ranked candidates.

## 7.4 Ranking & Shortlisting Service

Pure query logic over Evaluation rows — sort/filter by score, category, experience, skills, status. No AI call on the read path.

‘Top 10’ is simply the top-N by overall_score, surfaced prominently in the UI.

## 7.5 Decision & Audit Service

Owns the Shortlisted / Hold / Rejected transitions — always human-initiated.

CandidateDecision is append-only; current status is the latest row. This table is the system's audit trail for hiring decisions.

## 7.6 Re-Evaluation / Rescoring

Triggered by JD edits, weight changes, criteria changes, or new candidate information.

Evaluation rows are never overwritten — a new version is inserted and is_latest is flipped, so history is preserved and the UI always shows the latest score.

Weight-only changes recompute the weighted sum without a new LLM call; JD/criteria definition changes trigger a full re-evaluation.

## 7.7 Communication Service

LLM drafts email content (subject/body) for shortlist, hold, rejection, or interview-next-step — saved as an EmailDraft in draft state.

No code path calls the email provider without a human-approval record attached to the request; the UI requires an explicit Send action.

## 7.8 RBAC / Auth

Email/password authentication; JWT access/refresh tokens.

Role stored on the User record; permission checks enforced at the API route/action level (e.g., only Recruiter/Admin can change status or send email; Viewer is read-only).

# 8. Data Model

Figure 2 — HireSense core entity-relationship model.

Notes: Evaluation and CandidateDecision are intentionally append-only/versioned tables (not update-in-place) to satisfy the BRD's history requirements for rescoring and decisions. JSONB columns (structured_requirements, parsed_profile, category_scores, insights) hold semi-structured AI output so the schema doesn't need to change every time a new evaluation category is added — only EvaluationCriteria (a normal relational table) needs a new row.

# 9. Primary Application / Process Flow

Figure 3 — Primary application flow with the two human-in-the-loop gates.

The two boxed gates in Figure 3 are hard product requirements, not defaults that can be configured away: a candidate's status can only be set by an authenticated human action, and an email can only leave the system after an explicit human send click on a specific draft.

# 10. AWS Deployment Architecture

Single-region, single-org deployment. Frontend and backend are independently deployable containers on ECS Fargate behind one Application Load Balancer (path-based routing); evaluation jobs run in a separate Fargate worker service so a burst of 100+ resume uploads cannot starve interactive API traffic.

Figure 4 — HireSense AWS deployment topology.

## 10.1 Service-by-service rationale

| AWS Service | Why |
| --- | --- |
| Route 53 + ACM + ALB | DNS + managed TLS termination + path-based routing to frontend vs. backend target groups. |
| ECS Fargate (frontend) | Runs `next start` (SSR) as a container; no server management, scales on request load. |
| ECS Fargate (backend API) | FastAPI app; stateless, horizontally scalable behind the ALB. |
| ECS Fargate (evaluation worker) | Consumes the SQS queue; scales independently of API traffic based on queue depth. |
| RDS PostgreSQL (Multi-AZ) | Primary datastore for JDs, candidates, evaluations, decisions, users — Multi-AZ for availability. |
| S3 | Private bucket for resume files and (optionally) static frontend assets; server-side encryption. |
| SQS | Decouples resume upload/JD-change events from the evaluation workers; absorbs bulk-upload bursts. |
| Secrets Manager | Anthropic API key, DB credentials, JWT signing key — never stored in code or images. |
| CloudWatch | Centralized logs/metrics for all three Fargate services; basis for cost and latency dashboards on LLM calls. |
| ECR | Private container registry; source for all three Fargate task definitions. |
| SES | Outbound candidate email delivery, only invoked after human approval. |

# 11. Technology Stack Summary

| Layer | Choice |
| --- | --- |
| Frontend | Next.js (TypeScript), Tailwind CSS, TanStack Table for the ranking grid |
| Backend | Python, FastAPI, SQLAlchemy + Alembic migrations |
| Auth | Email/password, bcrypt password hashing, JWT access/refresh tokens |
| Database | PostgreSQL (AWS RDS, Multi-AZ) |
| Object storage | AWS S3 (resume files) |
| Async jobs | AWS SQS + a dedicated Python worker service (boto3) |
| AI / LLM | Anthropic Claude API, structured/tool-use output for scoring and extraction |
| Email delivery | AWS SES |
| Compute / hosting | AWS ECS Fargate (frontend, backend API, worker — 3 services) |
| Secrets | AWS Secrets Manager |
| Observability | AWS CloudWatch (logs, metrics) |
| CI/CD | GitHub Actions → build & push to ECR → deploy to ECS (future work) |

# 12. Security, Compliance & PII Handling

Resumes and parsed candidate profiles are PII — stored in a private S3 bucket and a PostgreSQL database that are not publicly reachable; access is scoped by role and JD.

All data in transit uses TLS (ACM-terminated at the ALB); S3 and RDS use server-side encryption at rest.

Secrets (LLM API key, DB credentials, JWT signing key) live in Secrets Manager, never in source control or container images.

Every status change and every sent email is attributable to a specific authenticated user and timestamped — satisfies basic audit/compliance evidence needs.

Data retention period for resumes/PII is an open question for the client (Section 14) — recommend a configurable retention/purge policy once confirmed.

# 13. Phased Delivery Roadmap

| Phase | Scope | Outcome |
| --- | --- | --- |
| 0. Discovery | Finalize data model, confirm open questions, environment setup | Signed-off architecture (this document) |
| 1. Core loop (MVP) | Auth, manual JD create, single resume upload, AI evaluation (fixed weights), ranked list, manual status change | Provable end-to-end value |
| 2. Scale ingestion | Bulk upload, async job queue, progress UI, 100+ resume handling | Meets stated scale requirement |
| 3. Configurability & history | Configurable weights, versioned rescoring, decision audit trail | Meets governance requirements |
| 4. RBAC | Full 3-role model, permission enforcement | Meets access control requirement |
| 5. Communication | AI email drafting + human-approved send, all four templates | Closes the loop end-to-end |
| 6. Polish / AI JD tools | AI JD generation/improvement, candidate comparison rationale | Full BRD coverage |

# 14. Open Questions & Assumptions

## 14.1 Confirmed with client

Single organization / single-tenant deployment (no multi-tenancy in v1).

Authentication: email/password (no SSO in v1).

Frontend: Next.js. Backend: Python (FastAPI). Deployment: AWS.

## 14.2 Still open — to confirm before Phase 1 build starts

Data retention period for resumes/PII — how long is data kept, is there an obligation to purge (e.g., GDPR/CCPA-style)?

Expected turnaround SLA for evaluating a 100-resume batch (seconds vs. minutes acceptable)?

Email sending identity — does the client have an existing domain to verify in SES, or should HireSense provide a shared sending domain initially?

Any compliance constraint on which region/vendor may process candidate PII through an LLM API?

# 15. Appendix: Glossary

| Term | Meaning |
| --- | --- |
| JD | Job Description — an independent candidate-evaluation workspace in HireSense. |
| RBAC | Role-Based Access Control. |
| Overall score | The single 0-100 score for a candidate against a JD, computed as a weighted sum of category scores. |
| Category score | A sub-score for one evaluation dimension, e.g. Skills Match, Domain Experience. |
| Human-in-the-loop | A workflow step that requires an explicit action by an authenticated human user before it takes effect. |
| is_latest | Flag on the Evaluation table marking the current version of a candidate's score after rescoring. |